## Slide 1: MHHS SIT Functional Placing Reliance RACI - <Organisation>
MHHS-DEL2230
Version 1.0

## Slide 2: SIT Functional Placing Reliance RACI
RACI Key | 
R | Responsible
A | Accountable
C | Consulted
I | Informed)
Category | Activity | SI | PP | 3rd Party | Delegation Notes
SIT F Readiness | PP Issues SIT Functional Test Readiness Report | I | A |  | MHHS requires readiness reports to be issued by the accountable party (i.e. not the 3rd Party even if they compile the report).
SIT F Readiness | PP SIT Functional Test Readiness Reports Assured by SI - Comment Resolution | C | A |  | Participants will be the accountable party for any required resolutions or work off plans
SIT F Execution | PP Test Execution | I |  |  | 
SIT F Execution | PP Level Test Progress Reporting | I |  |  | 
SIT F Execution | SIT Functional Test and Defect Status Reports | R |  |  | Please provide details of any resources that wish to receive test progress reports within section 2.6 of the SIT Functional Test Participant Readiness Report
SIT F Execution | Test Progress Meetings / Stand Up Attendance | C |  |  | Please advise if the accountable party wishes to attend meetings, and if so provide the names and contact details within section 2.6 of the SIT Functional Test Participant Readiness Report.
SIT F Execution | PP Level Defect reporting | I |  |  | 
SIT F Execution | Defect Meetings Attendance | C |  |  | 
SIT F Execution | Defect Triage | C |  |  | 
SIT F Execution | Defect Resolution | C |  |  | 
SIT F Execution | PP Defect Fix Releases | C |  |  | 
SIT F Execution | Environment Management Meetings Attendance | C |  |  | 
SIT F Execution | PP Environment Defect Resolution | C |  |  | 
SIT F Execution | PP SIT Functional Test Completion Report | I | A |  | MHHS requires SIT Functional completion reports to be issued by the accountable party (i.e. not the 3rd Party even if they compile the report).
SIT F Execution | SI Overarching SIT Functional Test Completion Report | R | A |  |